# Morning Papers

Contoso | EAD26

Synthetic business source, not a Cowork result.

# Source record

MORNING sources only. 19 October 2026, 08:20 Europe/Berlin.

17 October planning estimate: Fabrikam replacement capacity EUR 72,000, five-day lead time; decision planned for 20 October.

19 October 08:15 revised quotation: EUR 88,000, eight-day lead time. No order placed. Teresa needs an option decision by 09:30 on 19 October before supplier allocation closes. The quoted amount is not approval.

Billie's 08:20 internal note: scanner connectivity test completed in the synthetic scenario; accessibility testing is a different work item with no completion evidence here. Vance needs a personal call about operational impact. No afternoon decisions available.